# Software Test Plan (STP)

Project: Electronics Store Inventory Management System
Version: 1.0
Authors: <QA Team>
Date: 28-09-2026
Status:  Draft

## 1. Introduction

Purpose: This document defines the test plan for the Electronics Store Inventory Management System. It outlines the testing objectives, scope, strategy, resources, schedule, and responsibilities for testing the system.

Scope: Testing covers the major inventory management features including user authentication, viewing component inventory, adding components, deleting components, component validation, duplicate component ID prevention, availability status, low-stock and out-of-stock identification, availability reports, and dashboard information. The system is intended for use in a single electronics store. Future enhancements such as supplier management, purchase and sales tracking, barcode/QR-code scanning, and multi-store inventory management are outside the initial testing scope.

References: Software Requirements Specification (SRS) for Electronics Store Inventory Management System, Software Architecture & Design Specification, and Software Test Plan.

Definitions: SRS (Software Requirements Specification), FR (Functional Requirement), NFR (Non-Functional Requirement), RTM (Requirements Traceability Matrix), UI (User Interface), API (Application Programming Interface).

2. Test Items

- Authentication Module

- Inventory Management Module

- Component Addition and Validation

- Component Deletion Module

- Availability Management Module

- Availability Reporting Module

- Dashboard Module

- Database Interface

- User Interface

## 3. Features to be Tested

The following functional and non-functional requirements identified in the SRS will be tested:

- FR-001: View the list of electronic components in the inventory.

- FR-002: Add a new component to the inventory.

- FR-003: Validate required component details before adding.

- FR-004: Prevent duplicate Component IDs.

- FR-005: Delete an existing component from the inventory.

- FR-006: Display the current quantity of each component.

- FR-007: Determine component availability based on quantity and minimum stock level.

- FR-008: Identify components that have reached or fallen below the minimum stock level.

- FR-009: Identify components that are out of stock.

- FR-010: Generate an availability report.

- FR-011: Display inventory statistics on the dashboard.

- FR-012: Display a confirmation message after a successful inventory operation.

- FR-013: Display an appropriate error message when an inventory operation cannot be completed.

- FR-014: Restrict inventory management operations to authorized users.

- NFR-001: Normal user operations shall receive a response within 3 seconds.

- NFR-002: Authentication shall be required before accessing inventory management functions.

- NFR-003: Component addition and deletion shall be restricted to authorized users.

- NFR-004: System availability during defined store operating hours.

- NFR-005: Simple and intuitive user interface.

- NFR-006: Consistent and valid inventory records.

- NFR-007: Ability to handle an increasing number of component records.

- NFR-008: Modular structure supporting future functionality.

## 4. Features Not to be Tested

The following features are outside the scope of the initial version of the Electronics Store Inventory Management System and will not be tested:

- Supplier management functionality.

- Purchase and sales tracking.

- Barcode or QR-code scanning.

- Inventory history functionality.

- Exporting reports to PDF or Excel.

- Multiple-store inventory management.

- Editing or updating existing component information.

## 5. Test Approach / Strategy

Levels:

- Unit testing — Testing individual modules such as authentication, inventory management, availability management, reporting, and dashboard functionality.

- Integration testing — Testing the interaction between the web interface, backend application, database, and system modules.

- System testing — Testing the complete Electronics Store Inventory Management System against the specified functional and non-functional requirements.

- Acceptance testing — Verifying that the implemented system satisfies the requirements specified in the SRS.

Types:

- Functional testing — Verify that inventory operations such as viewing, adding, deleting, validation, availability checking, reporting, and dashboard functions work as specified.

- Security testing — Verify authentication and authorization requirements and prevent unauthorized inventory operations.

- Performance testing — Verify that normal user operations receive a response within the specified 3-second limit.

- Usability testing — Verify that inventory staff can navigate and perform common operations with minimal training.

- Reliability testing — Verify that inventory records remain valid and consistent after operations.

- Regression testing — Verify that changes or fixes do not adversely affect existing functionality.

Entry Criteria:

- A stable system build is available for testing.

- Required test data is available.

- The test environment is configured and accessible.

- Relevant functional and non-functional requirements are available in the SRS.

Exit Criteria:

- All planned test cases have been executed.

- Functional and non-functional requirements have been tested.

- Security validation has been completed.

- No critical defects remain open.

- Test results and traceability information have been documented.

## 5.1 Security Validation

The following security requirements will be validated during testing:

- Authentication Validation: Verify that users must authenticate before accessing inventory management functions.

- Authorization Validation: Verify that only authorized users can perform inventory management operations.

- Unauthorized Access Validation: Verify that users without the required permissions cannot add or delete component records.

- Access Control Validation: Verify that protected inventory operations are denied when the user does not have the required authorization.

- Input Validation: Verify that incomplete or invalid component details are rejected before being stored in the system.

- Data Integrity Validation: Verify that invalid inventory data cannot be stored and that inventory records remain consistent after operations.

## 6. Test Environment

Hardware: Computer/laptop capable of running the web-based inventory management application and its development environment.

Software: Web browser, HTML/CSS/JavaScript frontend environment, Python Django backend, and SQLite database.

Development Environment: Visual Studio Code.

Test Data: Sample electronic component records containing Component ID, component name, category, manufacturer, quantity, unit price, supplier, minimum stock level, and availability status.

Tools: Browser developer tools and appropriate testing/debugging tools available in the development environment.

## 7. Test Schedule

Milestones:

- Test plan preparation: 28-Sep-2026

- Test case design: 28-Sep-2026

- Test environment preparation: After the initial system build is available

- Test execution: After the system build is available

- Security validation: During system testing

- Test case completion and traceability update: After test execution

- Final test summary: After completion of planned testing

## 8. Test Deliverables

The following testing artifacts will be prepared and maintained:

- Test Plan Document

- Test Cases

- Test Data

- Test Execution Results

- Defect Reports, if defects are identified during testing

- Requirements Traceability Matrix (RTM)

- Security Validation Results

- Final Test Summary Report

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | <Name> | Prepare plan, coordinate execution |
| Test Engineer | <Name> | Design & execute test cases, log defects |
| Developer | <Name> | Support defect fixes and triage |
| Product Owner | <Name> | Approve test results, sign-off readiness |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in availability of a stable system build | Coordinate with the development team and obtain builds as early as possible for testing. |
| Test environment or database unavailable | Maintain a working development/test environment and restore the environment before resuming testing. |
| incomplete or changing requirements | Verify test cases against the latest approved SRS and update traceability when requirements change. |
| Insufficient test data | Prepare representative component records covering valid, invalid, low-stock, and out-of-stock conditions |
| Defects affecting multiple test cases | Prioritize critical defects and retest affected functionality after fixes. |

## 11. Assumptions & Dependencies

Assumptions:

- Users who manage the inventory will have valid login credentials.

- Each component will have a unique Component ID.

- Required component test data will be available for testing.

- The system will initially be tested for a single electronics store.

- Testers will have access to the required web application and test environment.

Dependencies:

- Availability of the web application build for testing.

- Availability of the SQLite database and required inventory data.

- Availability of the latest approved SRS for requirements verification.

- Availability of the required development/test environment.

## 12. Suspension & Resumption Criteria

Suspend testing if:

- The system build is unavailable or cannot be executed.

- The test environment or database becomes unavailable.

- A critical defect prevents execution of a significant number of planned test cases.

- Required test data or system access is unavailable.

Resume testing if:

- A stable system build is made available.

- The test environment and database are restored and accessible.

- Blocking or critical defects have been resolved or an acceptable workaround is provided.

- Required test data and access are available.

## 13. Test Case Management & Traceability

The Requirements Traceability Matrix (RTM) will be used to ensure that the requirements specified in the SRS are covered by corresponding test cases. Each functional and non-functional requirement will be mapped to one or more test cases.

Example traceability:

- FR-001 (View inventory) → TC-01

- FR-002 (Add component) → TC-02

- FR-003 (Validate component details) → TC-03

- FR-004 (Prevent duplicate Component ID) → TC-04

- FR-005 (Delete component) → TC-05

- FR-007 (Determine availability status) → TC-06

- FR-009 (Identify out-of-stock components) → TC-07

- FR-010 (Generate availability report) → TC-08

- NFR-001 (Response time within 3 seconds) → TC-09

- NFR-002 / NFR-003 (Authentication and authorization) → TC-10

The RTM will be updated if requirements or test cases are modified during the testing process.

## 14. Test Metrics & Reporting

Metrics collected:

- Percentage of planned test cases executed.

- Percentage of test cases passed and failed.

- Number of defects identified.

- Number of critical, major, and minor defects identified.

- Requirement coverage based on the SRS.

- Security requirement coverage.

- Percentage of functional and non-functional requirements tested.

Reports:

- Test execution status report.

- Defect report.

- Requirements Traceability Matrix (RTM).

- Final Test Summary Report.

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead |  |  |
| Dev Lead |  |  |
| Product Owner |  |  |

16.  Test Cases

| Test Case ID | Requirement ID | Test Case | Preconditions | Test Steps | Test Data | Expected Result | Type |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-01 | FR-001 | View inventory list | User is logged in | 1. Open Inventory page | Existing component records | System displays the list of components with their details and quantities | Functional |
| TC-02 | FR-002 | Add a new component | User is authorized | 1. Open Add Component page 2. Enter valid details 3. Click Add | Unique Component ID, valid name, category, manufacturer, quantity, price, minimum stock | Component is added successfully and confirmation message is displayed | Functional |
| TC-03 | FR-003 | Validate required component details | User is authorized | 1. Open Add Component 2. Leave required fields empty 3. Click Add | Missing component name/quantity/ID | System rejects the entry and displays an appropriate validation/error message | Functional |
| TC-04 | FR-004 | Prevent duplicate Component ID | A component with the ID already exists | 1. Open Add Component 2. Enter an existing Component ID 3. Submit | Existing Component ID | System rejects the component and displays a duplicate-ID error | Functional |
| TC-05 | FR-005 | Delete an existing component | User is authorized and component exists | 1. Open Inventory 2. Select component 3. Click Delete | Existing Component ID | Component is removed from inventory and confirmation is displayed | Functional |
| TC-06 | FR-007, FR-008 | Check low-stock availability | Component exists with quantity at/below minimum stock | 1. Open Inventory/Availability page | Quantity = 5, Minimum Stock = 5 | System identifies the component as low-stock/unavailable according to the defined availability rule | Functional |
| TC-07 | FR-009 | Identify out-of-stock component | Component exists | 1. Set/view component with quantity 0 2. Open Availability page | Quantity = 0 | System identifies the component as out-of-stock | Functional |
| TC-08 | FR-010 | Generate availability report | Inventory contains multiple components | 1. Open Reports 2. Select Availability Report | Components with normal, low-stock and out-of-stock quantities | System generates an availability report containing the relevant inventory status | Functional |
| TC-09 | NFR-001 | Verify response time | System is running normally | 1. Perform normal inventory operation 2. Measure response time | Normal inventory request | System responds to the operation within 3 seconds | Non-Functional |
| TC-10 | NFR-002, NFR-003 | Verify authentication and authorization | User account exists | 1. Attempt to access inventory without login 2. Log in with authorized account 3. Attempt add/delete | Valid and unauthorized access attempts | Unauthenticated users are denied access; only authorized users can add/delete components | Non-Functional / Security |